Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-7505 |
| Project Name | Al FitTrack |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | Register users with required details. | 3 | High | Kesavan H, Suriya G |
| Sprint-1 | Authentication | USN-2 | Login and issue JWT token. | 3 | High | Surendar S, Selvaganapathy M |
| Sprint-1 | Workout Management | USN-3 | Create and store workouts. | 4 | High | Kesavan H, Prashanth B S |
| Sprint-1 | Workout Management | USN-4 | View authenticated user's workouts. | 3 | High | Suriya G, Surendar S |
| Sprint-2 | Workout Management | USN-5 | Update workout details. | 2 | Medium | Selvaganapathy M, Prashanth B S |
| Sprint-2 | Workout Management | USN-6 | Delete workout details. | 2 | Medium | Kesavan H, Suriya G |
| Sprint-2 | AI Recommendation | USN-7 | Integrate Gemini recommendation endpoint. | 5 | High | Surendar S, Prashanth B S |
| Sprint-2 | Security/Error Handling | USN-8 | Protect routes and handle errors. | 3 | High | Selvaganapathy M, Kesavan H |
| Sprint-3 | Testing | USN-9 | Perform API and UAT testing. | 4 | High | All members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | 6 Days | 20 Sep 2026 | 25 Sep 2026 | 13 | 25 Sep 2026 |
| Sprint-2 | 16 | 6 Days | 26 Sep 2026 | 01 Oct 2026 |  | 01 Oct 2026 |
| Sprint-3 | 4 | 4 Days | 02 Oct 2026 | 05 Oct 2026 |  | 05 Oct 2026 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

## Velocity & Burndown Planning

Planned total story points: 33. Sprint targets are 13, 16 and 4 points respectively; actual completion should be updated during execution.

| Sprint | Planned Points | Focus |
| --- | --- | --- |
| Sprint-1 | 13 | Authentication and core workout CRUD |
| Sprint-2 | 16 | AI recommendation, security and remaining features |
| Sprint-3 | 4 | Testing, bug fixing and release preparation |

Team Members: Kesavan H, Suriya G, Surendar S, Selvaganapathy M, Prashanth B S